**CRM**

8 Feb:

* Environment Setup
* Laravel Vue JS
* Git Hub Sync

9 Feb – 15 Feb (Admin Side):

* Database
* Admin API (Login, Lead, Quotes, Users, Quotes Item)
* Login / Logout
* Admin Setup
* Admin Lead Creation
* Admin Quote and items Creation
* Lead Convert to Quote

16 Feb – 23 Feb (Sales and Purchaser):

* Sales and Purchaser API ( Brands , Conditions , Quotes, Items, UnAsnwersed quotes)
* User Roles with Separate Dashboard (Sales, Purchaser)
* Brand Division
* Lead and Quote Creation (Sales)
* Lead Convert to Quote (sales)
* Unanswered Quotes (Purchaser)
* Linking of all Quotes to Purchaser Unanswered Quotes.

24 Feb – 4 March (Business Unit Head):

BUH API CREATION

FLOW TBD

5 March – **TBD** (SO / PO):

SO/PO API CREATION

FLOW TBD